## Slide 1: Inside Sherpa – Digital Internship
Technology, Strategy & Transformation – Technology Optimisation & Delivery Module

## Slide 2: Project Plan for SectorMetric
Providing market framework
Initial list of technology
Market scan approach and scoring methodology.
Technology evaluation matrix template and guidance.
Resource constraints (both internal and client) is a risk that may impact delivery timelines.
• Lack of availability of Subject Matter Experts and relevant stakeholders may present a risk to delivery timelines.
Lack of proper meetings
Any relevant risks, issues and dependencies will be analysed and finalised in the project plan pack .
This project plan will outline how Deloitte will deliver this technology evaluation and selection engagement.
Our understanding
Risks, issues and dependencies

## Slide 3: Project Plan for SectorMetric
This project plan will outline how Deloitte will deliver this technology evaluation and selection engagement.
Guidance: Resource plan and estimation fees are usually broken down into components. This outlines a price tag to the client.
Initial project timeline
Resource plan and estimation of fees
Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 | Week 7 | Week 8 | Week 9 | Week 10
Phase 1
Phase 2
Weekly Leads Meeting
Milestone
Project status
meeting
Phase
Guidance:
Position | Daily rate not incl. GST | Number of days over 6 weeks | Total
Partner | $3000 | 2 | $6000
Director | $2500 | 6 | $15,000
Senior Consultant | $1400 | 28 | $39,2000
Senior Consultant | $1400 | 28 | $39,2000
 |  | Total $99,400 | 
The project will be divided into the following two key phases.
o Technology Evaluation (Phase 1)
 Requirements Gathering and Focus Area Assessment
 Help facilitate workshops with key stakeholders within SectorMetric’s Finance team to identify requirements
o Technology Analysis and Selection (Phase 2)
 Analyse the market for potential technology solutions
 Provide guidance and advice on how the technology’s solution will address the key functional requirements, exceptions or focus areas

## Slide 4
HIGH RISK CONFIDENTIAL
CONFIDENTIAL
PUBLIC